# American International University-Bangladesh (AIUB)

Department of Computer Science

Faculty of Science & Technology(FST)

Software Engineering

AIUB Portal Redefined: Integrating Campus Life with

Smart Digital Innovation

Submitted To

Tonny Shekha Kar

Project Risk Management

Submitted By

| Semester: Summer 2024-2025 |  | Section: D | Group Number: 01 |  |
| --- | --- | --- | --- | --- |
| SN | Student Name | Student ID | Contribution (CO4) | Individual Marks |
| 01 | NILOY PAUL | 23-51773-2 |  |  |
| 02 | ARNOB SARKER SUPTA | 23-52080-2 |  |  |
| 03 | ABDULLAH AL TAMJID | 23-51887-2 |  |  |
| 04 | SADIA ISLAM | 23-51943-2 |  |  |
| 05 | KAHIUM AHAMED FAHIM | 22-48593-3 |  |  |

The project will be Evaluated for the following Course Outcomes

| CO4: Develop project management plan to manage software engineering projects following the principles of engineering management and economic decision process | Total Marks |  |
| --- | --- | --- |
| Develop the project plan, its components of the proposed software products | [5Marks] |  |
| Identify all the activities/tasks related to project management and categorize them within the WBS structure. Perform detailed effort estimation correspond with the WBS and schedule the activities with resources | [5Marks] |  |
| Identify all the potential risks in your project and prioritize them to overcome these risk factors. | [5Marks] |  |

Rubric for Project Assessment (CO4)

| Marks Distribution (Maximum 3X5=15) Marking Acquired |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Criteria | Inadequate (1-2) | Satisfactory (3) | Good (4) | Excellent (5) | Marks |
| Project Planning | No background information regarding the project is given; project goals and benefits are missing. | Insufficient background information is given; project goals and benefits are poorly stated | Sufficient background information is given; the purpose and goals of the project are explained. | Thorough and relevant background information is given; project goals are clear and easy to identify. |  |
| Effort Estimation and Scheduling | Students vaguely discuss the impact of societal, health, safety, legal and cultural issues in their project | Student provided with partial relevance to the impact of societal, health, safety, legal and cultural issues in their project | Students fairly provided analysis to the impact of societal, health, safety, legal and cultural issues in their project | Students comprehensively provided the analysis to the impact of societal, health, safety, legal and cultural issues in their project |  |
| Risk Management | Ambiguous representative example. | Partially identify / indicate towards real- life example. | Real-life example is fairly connected towards the definition. | Comprehensively defend with real life example. |  |
| Acquired Marks: |  |  |  |  |  |
| CO Pass / Fail: |  |  |  |  |  |

Project Risk Management

Risk management for the AIUB Portal project entails identifying potential uncertainties, assessing their likelihood and impact, and developing strategies to mitigate them. This ensures successful integration of campus features like authentication, gym registration, cloud printing, lost & found,

e-books, faculty directory, anonymous complaints, file sharing, notices, academic registration, and location mapping. Using an agile process, risks are monitored through sprints, with regular reviews to adjust plans, minimizing disruptions to timeline, budget, and quality while addressing societal and environmental sustainability.

Risk Categories:

- PS (Product Size): Risks tied to software scope, requirements, and overall size.

- BU (Business Impact): Risks from management, market, or budget constraints.

- CU (Customer Characteristics): Risks involving user sophistication and communication.

- PR (Process Definition): Risks related to software process adherence and definition.

- DE (Development Environment): Risks in tools, facilities, and development support.

- TE (Technology to be Built): Risks from system complexity and new technologies.

- ST (Staff Size and Experience): Risks due to team skills, experience, and availability.

Impact values:

- Catastrophic

- Critical

- Marginal

- Negligible

RMMM:

The work product is called Risk Mitigation, Monitoring, and Management Plan.

RMMM strategies derived from checklists and Boehm’s top risks.

Risk Management Table

| Risk | Category | Probability | Impact | RMMM |
| --- | --- | --- | --- | --- |
| Feature scope expansion beyond initial estimates | PS | 65% | 2 | Mitigate: Define clear scope in SRS; use agile backlog prioritization. Monitor: Track requirements changes in sprint reviews. Manage: Implement changing control board for approvals. |
| Unexpected surge in concurrent users during peak times | PS | 35% | 3 | Mitigate: Design scalable architecture with cloud resources. Monitor: Use performance metrics dashboards. Manage: Conduct stress tests and auto-scale setups. |
| Limited reuse of existing campus APIs | PS | 55% | 2 | Mitigate: Assess APIs early via prototypes. Monitor: Review of integration progress weekly. Manage: Develop custom wrappers as backups. |
| User reluctance to adopt new portal features | BU | 45% | 3 | Mitigate: Run beta testing with feedback loops. Monitor: Track usage analytics post-launch. Manage: Offer incentives and tutorials for adoption. |
| Shortened project timeline due to academic calendar | BU | 60% | 2 | Mitigate: Build buffers in Gantt chart. Monitor: Weekly progress meetings. Manage: Reprioritize non-core features if needed. |
| Loss of stakeholder support or funding | CU | 30% | 1 | Mitigate: Regular demos to stakeholders. Monitor: Feedback surveys. Manage: Secure alternative resources early. |
| Frequent requirement changes from university admins | CU | 75% | 2 | Mitigate: Use formal requirement elicitation. Monitor: Change logs. Manage: Agile iterations for quick adaptations. |
| New tech like real-time location failing expectations | TE | 40% | 1 | Mitigate: Proof-of-concept trials. Monitor: Tech evaluations. Manage: Fallback to simpler GPS methods. |
| Insufficient training on Figma or dev tools | DE | 70% | 3 | Mitigate: Schedule workshops. Monitor: Skill assessments. Manage: Pair junior with senior developers. |
| Team members lacking experience in web security | ST | 50% | 2 | Mitigate: External training sessions. Monitor: Code reviews. Manage: Consult experts for critical modules. |
| High team turnover mid-project | ST | 40% | 2 | Mitigate: Foster team building. Monitor: Retention check-ins. Manage: Cross-training and documentation. |
| Integration failures between modules like printing and payments | TE | 60% | 2 | Mitigate: Incremental integration testing. Monitor: CI/CD pipelines. Manage: Dedicated integration sprints. |
| Data privacy breaches in file sharing or complaints | TE | 45% | 1 | Mitigate: Implement GDPR-compliant security. Monitor: Security audits. Manage: Incident response plan |
| Performance lags in e-book downloads during high demand | PR | 50% | 3 | Mitigate: Optimize with caching. Monitor: Load monitoring tools. Manage: Throttle access if overloaded |
| Inaccurate faculty directory updates | CU | 55% | 3 | Mitigate: Automated sync with HR systems. Monitor: Data validation checks. Manage: Manual review protocols |
| Gym slot overbooking due to concurrency issues | PS | 30% | 2 | Mitigate: Use locking mechanisms in database. Monitor: Transaction logs. Manage: Alert system for conflicts. |