# American International University-Bangladesh (AIUB)

Department of Computer Science

Faculty of Science & Technology(FST)

Software Engineering

AIUB Portal Redefined: Integrating Campus Life with

Smart Digital Innovation

Submitted To

Tonny Shekha Kar

Project Log File

Submitted By

| Semester: Summer 2024-2025 |  | Section: D | Group: 01 |
| --- | --- | --- | --- |
| SN | Student Name | Student ID | Individual Marks |
| 01 | NILOY PAUL | 23-51773-2 |  |
| 02 | ARNOB SARKER SUPTA | 23-52080-2 |  |
| 03 | ABDULLAH AL TAMJID | 23-51887-2 |  |
| 04 | SADIA ISLAM | 23-51943-2 |  |
| 05 | KAHIUM AHAMED FAHIM | 22-48593-3 |  |

Log File

Log file tracks team tasks and dates for Software Engineering project deliverables.

Full project: Redesigned AIUB Portal integrating features like authentication, gym registration, printing, lost & found, e-books, faculty directory, complaints, file sharing, notices, academic registration, location mapping; used SCRUM; produced proposal, process model, SRS, UI/UX designs, diagrams (activity, sequence, class, case), test plan, project plan, risk management.

| Lab Task | Student Name | Assigned Task | Date assigned | Submission Date | Comment |
| --- | --- | --- | --- | --- | --- |
| - Project Proposal | NILOY PAUL | 1 Background to the Problem 1.1 Background Description 1.2 Root Cause of the Problem - Importance of Solving This Problem 2 Solution to the Problem 2.3 Why This Solution is Particularly Appropriate | 09.08.2025 | 09.08.2025 |  |
|  | ARNOB SARKER SUPTA | 2 Solution to the Problem 2.1 Project Objective 2.2 Solutions Provided to Solve the Problems |  |  | All task completed without any objection and timely |
|  | SADIA ISLAM | 2 Solution to the Problem 2.6 Target Users and Benefits 2.7 Scientific Contribution 2.8 Literature Review |  |  | All task completed without any objection and timely |
|  | ABDULLAH AL TAMJID | 2 Solution to the Problem 2.4 Feasibility to Meet Business Objective 2.5 Basic Functionalities and Technological Impact |  |  | Help with planning |
|  | KAHIUM AHAMED FAHIM | 2 Solution to the Problem 2.9 Existing Software Solutions 2.10 Extension of Existing Solutions |  |  | Task completed |
| - Project Process Model | NILOY PAUL | ▪ Objective ▪ Project Role Identification and Responsibilities | 09.08.2025 | 09.08.2025 |  |
|  | ARNOB SARKER SUPTA | ▪ Selected Process Model: SCRUM ▪ Evidence Supporting SCRUM Selection for AIUB Portal Redefined |  |  | All task completed without any objection and timely |
|  | SADIA ISLAM | ▪ Impact Analysis on Societal, Health, Safety, Legal, and Cultural Issues |  |  | All task completed without any objection and timely |
|  | ABDULLAH AL TAMJID | ▪ Arguments and Reasons for SCRUM Selection |  |  | Help with planning |
|  | KAHIUM AHAMED FAHIM | ▪ Analysis of Software Nature and Environment |  |  | Task completed |
| - Project Software Requirements Specification (SRS) | NILOY PAUL | ▪ Functional Requirements ▪ Non-Functional Requirements ▪ Implementation Phases | 09.08.2025 | 09.08.2025 |  |
|  | ARNOB SARKER SUPTA | ▪ Tools & Technologies |  |  | All task completed without any objection and timely |
|  | SADIA ISLAM | ▪ Evaluation Metrics |  |  | All task completed without any objection and timely |
|  | ABDULLAH AL TAMJID | ▪ Evaluation Metrics |  |  | Help with planning |
|  | KAHIUM AHAMED FAHIM | ▪ Feasibility & Scope |  |  | Task completed |
| - UI / UX Design | NILOY PAUL | Registration, Faculty list | 26.08.2025 | 26.08.2025 |  |
|  | ARNOB SARKER SUPTA | Print System, E-book, Drag & Drop |  |  | All task completed without any objection and timely |
|  | SADIA ISLAM | File Sharing System, Anonymous Complaint |  |  | All task completed without any objection and timely |
|  | ABDULLAH AL TAMJID | Lost & Found, Notice, Drag & Drop |  |  | Task completed and help to fix bug |
|  | KAHIUM AHAMED FAHIM | Location, Gymnasium Maintenance |  |  | Work completed with many issues and not timely submit to us |
| - Diagram | NILOY PAUL | Activity Diagram | 28.08.2025 | 28.08.2025 |  |
|  | ARNOB SARKER SUPTA | Sequence Diagram |  |  | All task completed without any objection and timely |
|  | SADIA ISLAM | Class Diagram |  |  | All task completed without any objection and timely |
|  | ABDULLAH AL TAMJID | Use Case Diagram |  |  | All task completed timely |
|  | KAHIUM AHAMED FAHIM |  |  |  | No work |
| - Test Plan | NILOY PAUL | Test Execution | 02.09.2025 | 02.09.2025 |  |
|  | ARNOB SARKER SUPTA | Test Design |  |  | All task completed without any objection and timely |
|  | SADIA ISLAM | Test Planning |  |  | All task completed without any objection and timely |
|  | ABDULLAH AL TAMJID | Risk Identify |  |  | Low involvement with task |
|  | KAHIUM AHAMED FAHIM | Risk calculation |  |  | No work |
| - Project Plan | NILOY PAUL | WBS Structure | 09.09.2025 | 09.09.2025 |  |
|  | ARNOB SARKER SUPTA | Effort Estimation |  |  | All task completed without any objection and timely |
|  | SADIA ISLAM | Resource Allocation |  |  | All task completed without any objection and timely |
|  | ABDULLAH AL TAMJID | Monitoring Plans |  |  | Low involvement with task |
|  | KAHIUM AHAMED FAHIM | Budgeting |  |  | Work completed with some issue |
| - Risk Management | NILOY PAUL | Risk Identification, Monitoring Plans | 16.09.2025 | 16.09.2025 |  |
|  | ARNOB SARKER SUPTA | Risk Analysis |  |  | All task completed without any objection and timely |
|  | SADIA ISLAM | Risk Categories |  |  | All task completed without any objection and timely |
|  | ABDULLAH AL TAMJID | RMMM Strategies |  |  | Try to help |
|  | KAHIUM AHAMED FAHIM |  |  |  | No work and give excuse |